## Slide 1
Your Logo
Client Logo
EV Infrastructure
Proposal
Fictional Demo Proposal Package
Prepared for Regional Retail Group
Prepared by Northstar EV Infrastructure
June 2026
SYNTRA DEMO
Generated by Syntra Presentation Builder — Demo Mode • Brand Kit: Northstar EV Infrastructure Demo Brand Kit
1 / 13

## Slide 2
Executive Snapshot
Syntra Demo • Fictional data only
2 / 13
Your Logo
OPPORTUNITY SUMMARY
Regional Retail Group is evaluating EV charging feasibility across six demo retail locations. The recommended path is a disciplined due diligence phase that verifies site readiness, utility constraints, incentive assumptions, and the business case before final scope commitment.
RECOMMENDED PATH
01
Verify Inputs
02
Complete Site Review
03
Approve Proposal Package
Executive Recommendation: proceed with structured due diligence before charger selection or deployment commitment.
AT A GLANCE
6
Demo Sites
2–4
Ports / Site
6–12
Month Timeline
Review
Incentive Status
EXECUTIVE RECOMMENDATION
Use site readiness, utility coordination, incentive review, and business case assumptions to reduce scope and budget uncertainty.
Route the final proposal package through approval before external delivery.
Fictional demo placeholders - human verification required

## Slide 3
Proposal Roadmap
Syntra Demo • Fictional data only
3 / 13
Your Logo
1
Discovery
Client intake & site assessment
→
2
Due Diligence
Profile, hardware, utility review
→
3
Incentives
Program review & eligibility
→
4
Business Case
TCO, timeline & assumptions
→
5
Scope
5-phase approach definition
→
6
Timeline
Q2 2026 – Q2 2027
→
7
Approval
Final package review
DEMO ROADMAP
All phases use fictional demo data.

## Slide 4
Client Need & Opportunity
Syntra Demo • Fictional data only
4 / 13
Client Logo
Business Need
Six retail locations require EV charging for customer and employee vehicles.
Client evaluating Level 2 and DC fast charging based on parking configurations.
Phased rollout beginning Q3 2026 (demo assumption).
Charging Opportunity
Estimated 40-120 parking spaces per site with 2-4 charging ports each.
Customer-facing retail supports public-access charging model.
No fleet vehicles included; customer/employee charging only.
Decision Inputs
Utility bills and site electrical drawings not yet provided.
Preferred charger quantity per site needs client confirmation.
Site electrical capacity requires on-site verification.
DECISION CRITERIA
Site Readiness
Utility Capacity
Charger Mix
Incentive Eligibility
Rollout Timeline
Confirm site readiness before final scope

## Slide 5
Site Readiness Overview
Syntra Demo • Fictional data only
5 / 13
Your Logo
6
Site Count — Demo locations across portfolio
40–120
Parking Context — Spaces per site (demo est.)
200–800A
Electrical Assumption — Panels per site
L2 + DCFC
Charging Type — Level 2 & DC fast charging
Site Assessment Checklist
READINESS PANEL
Panel room photo assessment at each site
Electrical capacity & load calculation
Parking configuration & charger placement
Utility transformer location & capacity
ADA compliance & accessibility review
Permitting jurisdiction & requirements

## Slide 6
Due Diligence Framework
Syntra Demo • Fictional data only
6 / 13
Your Logo
REVIEW
Complete
Prospect profile compiled: multi-site retail operator.
Internal knowledge match from demo archive.
INVESTIGATE
In Progress
Charger hardware comparison: L2 vs DCFC options.
Permitting and zoning notes per location.
EVALUATE
In Progress
Utility coordination: transformer capacity flagged.
Site readiness scored per location.
CREATE
Ready
Proposal outline with findings and incentives.
Missing-input checklist for client follow-up.
Due diligence reduces scope uncertainty before proposal delivery.

## Slide 7
Incentive & Funding Review
Syntra Demo • Fictional data only
7 / 13
Your Logo
Utility Make-Ready Program
Coverage of transformer and service upgrade costs
Eligibility depends on verified utility territory
Requires utility bill and site electrical drawings
Planning Range
State Charging Infrastructure Incentive
Rebates per port based on charger type and location
Application window and funding must be verified
Requires charger quantity assumption and site list
Planning Range
Required Documents
Utility bill for each site
Site electrical drawings
Charger quantity assumption per site
Applicant / contact information
Eligibility Risks
Program funding may be limited or allocated
Utility territory may not offer assumed programs
Application deadlines may impact timeline
Incentive values require verified eligibility
PROPOSAL USE GUIDANCE
• Treat incentives as planning inputs until verified. • Confirm utility territory and program window. • Do not include final values without human approval.

## Slide 8
Business Case Assumption Matrix
Syntra Demo • Fictional data only
8 / 13
ASSUMPTIONS AT A GLANCE
Assumption | Demo Value | Status | Input Needed
Charger Quantity | 2–4 ports per site | Awaiting Confirm | Client preference
Rollout Timeline | 6–12 months phased | Demo Placeholder | Target dates
Utility Rate | Pending | Awaiting Input | Provider/territory data
Site Drawings | Not provided | Missing | Electrical drawings
Incentive Placeholder | ~$75K + ~$60K | Demo Estimate | Verified eligibility
Decision Gate
Business case assumptions should not be used in a client-facing recommendation until inputs are verified and approved.
All financial and TCO assumptions are demo placeholders. Production business cases require verified client data and approved assumptions.

## Slide 9
Recommended Scope
Syntra Demo • Fictional data only
9 / 13
1
Site Assessment
Panel room photos, load planning, electrical capacity verification at all six demo locations.
2
Utility Coordination
Coordinate with utility providers for transformer capacity, make-ready costs, and incentive applications.
3
Hardware Selection
Evaluate Level 2 and DC fast charging options; recommend based on verified site data and client preferences.
4
Installation Support
Construction project management, permitting, commissioning oversight, and contractor coordination.
5
Closeout Reporting
Final reporting, incentive reimbursement submission, ongoing support handoff, and monitoring recommendations.
Scope is fictional demo content

## Slide 10
Implementation Timeline
Syntra Demo • Fictional data only
10 / 13
1
Discovery
Q2 2026 - Q3 2026
Client intake, missing info collection, site assessments
2
Planning
Q3 2026 - Q3 2026
Utility coordination, incentive applications, hardware selection
3
Procurement
Q4 2026 - Q4 2026
Equipment ordering, permitting, contractor selection
4
Installation
Q1 2027 - Q2 2027
Construction, commissioning, testing & verification
5
Closeout
Q2 2027 - Q2 2027
Final reporting, incentive reimbursement, support handoff
Demo timeline. Not a real commitment.

## Slide 11
Proposal Package Components
Syntra Demo • Fictional data only
11 / 13
Your Logo
Proposal Deck
Client-facing storyline and recommendation
Ready
Syntra Assembled
Executive Summary
Leadership-ready overview
Ready
Syntra Assembled
Incentive Review
Funding assumptions and verification needs
Needs Approval
Syntra Assembled
Business Case Assumptions
ROI / TCO planning inputs
Draft Ready
Syntra Assembled
Missing Info Checklist
Client data needed before finalization
Missing Inputs
Syntra Assembled
Follow-Up Draft
Next communication for client approval
Ready
Syntra Assembled
Each component can be reviewed, revised, and approved independently before final delivery.

## Slide 12
Next Steps
Syntra Demo • Fictional data only
12 / 13
Missing Documents
• Utility bills for all six sites
• Site electrical drawings
• Charger quantity preference per site
• Preferred rollout timeline
Approval Items
• Approve proposal deck outline
• Approve business case assumptions
• Approve incentive placeholders
• Approve brand asset usage
Recommended Follow-Up
• Schedule proposal review meeting
• Confirm missing client inputs
• Route deck for production formatting
• Assign project coordinator tasks
OWNERSHIP / TIMING
Client
Provide missing inputs
Advisory Team
Validate assumptions
Project Coordinator
Route approvals
Executive Sponsor
Approve delivery package
Next Actions Required
1. Schedule proposal review meeting 2. Confirm missing client inputs 3. Route deliverable for final approval

## Slide 13
Delivery Readiness &
Approval Governance
CLOSING STATEMENT
Syntra prepares the proposal package, organizes the supporting evidence, and routes each delivery decision for human approval before anything is shared externally.
All content is fictional demo data. Production proposals require approved assets and human gate approval before delivery.
REQUIRED BEFORE DELIVERY
☐ Verify client-provided inputs
☐ Confirm site readiness assumptions
☐ Validate incentive assumptions
☐ Approve business case assumptions
☐ Approve brand/client logo usage
DELIVERY CONTROLS
✓ Human approval required
✓ Sensitive data review complete
✓ Brand kit applied
✓ Proposal package assembled
✓ Follow-up draft prepared
READY FOR EXECUTIVE REVIEW
Package Status
Draft Ready
External Delivery
Blocked Until Approved
Brand Kit
Applied
Data Mode
Fictional Demo Data
Next Action
Approve final deliverable
Syntra prepares the package. Humans approve delivery.
13 / 13
Generated by Syntra Presentation Builder — Demo Mode